D.F.S

Don’t Forget Sleep — Executive Summary

## Project Overview

D.F.S (Don’t Forget Sleep) is a mobile app for university students that proactively schedules the day around a protected sleep floor, and uses Gemini AI to deliver personalized recovery advice when sleep is disrupted. Built for the GDG organizational hackathon.

| Target Users | University students, interns, busy young adults with irregular routines |
| --- | --- |
| Platform | Cross-platform mobile (Flutter) — Android + iOS |
| AI Integration | Gemini API for Rescue Mode recovery + daily personalized insights |
| Context | GDG hackathon — Gemini AI is a required integration |
| SDG Alignment | SDG 3: Good Health and Well-Being |
| Deliverable | Live demo on device + presentation (no app store publishing) |

## Weekly Goals at a Glance

| Week | Goal | Deliverable |
| --- | --- | --- |
| Week 1 | Foundation: Flutter scaffold, rule-based planner, Firebase, core UI | “Generate Today Plan” works instant, end-to-end |
| Week 2 | Integrate Gemini Rescue Mode, daily insights, polish all UI | Gemini-powered recovery + checklist working |
| Week 3 | Demo polish, analytics, presentation prep, rehearsals | Demo-ready app + rehearsed presentation |

## Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Flutter (Dart) | Cross-platform, single codebase |
| Backend | Firebase (Cloud Functions) | Serverless, GDG aligned |
| Database | Cloud Firestore | Real-time, offline support |
| AI | Gemini API | Rescue Mode + daily insights |
| Scheduler | Rule-based (Dart) | Client-side, instant |
| Auth | Firebase Auth | Google Sign-In |

## Team Roles

| Role | Key Responsibilities |
| --- | --- |
| Project Manager | Sprint planning, standups, QA, demo script, presentation narrative, rehearsal coordination |
| UI/UX Designer | Design system, wireframes → hi-fi mockups, micro-interactions, presentation slides, demo screen recordings |
| Backend Dev | Firebase setup, Gemini integration (/rescuePlan, /dailyInsight), demo data seeding, response caching |
| Frontend Dev | Flutter app, rule-based scheduler (Dart), all screens, state management, demo build |

## MVP Scope

| In Scope (MVP) | Out of Scope |
| --- | --- |
| Rule-based Auto Scheduler (instant) | Google Calendar import |
| Minimum Sleep Floor (5h / 6h / 7h) | Wearable / health tracker integration |
| Gemini Rescue Mode (under/overslept) | Conversational sleep coaching chat |
| Gemini daily insight | Exam Week Mode (premium) |
| Caffeine + Nap advisor (rule-based) | App store publishing |
| Sleep History (7-day chart) | Campus licensing / B2B2C |
| 10-sec daily check-in | Social features / challenges |
| Local notifications (bedtime, caffeine) | Multi-language support |

## Software Requirements

| Requirement | Details | Owner |
| --- | --- | --- |
| Firebase project (Blaze plan) | Required for Cloud Functions + Gemini | PM + BE |
| Gemini API key | Google AI Studio or Vertex AI | BE |
| Flutter SDK (3.x+) | Latest stable channel | FE |
| Demo device (Android or iOS) | For live hackathon demo | FE |
| Figma (or equivalent) | Design system + asset handoff | UIUX |
| Stable Wi-Fi at demo venue | Gemini API calls require internet | PM |

## Top Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Gemini API down during demo | Breaks the key demo moment | Pre-cache responses, rule-based fallback, screen recording backup |
| Gemini latency during demo | Awkward pause on stage | Loading animation, fill with narration, pre-cache key scenarios |
| Timeline pressure | May ship incomplete | Cut daily insight first. Core = planner + rescue. |
| Designer bottleneck | Blocks FE work | Front-load screens, FE uses placeholders, design system |
| Wi-Fi unreliable at venue | Gemini calls fail live | Mobile hotspot backup, cached responses, offline fallback UI |